## Slide 1: Current Status
Finish Design
  Document structure and interfaces
  Determine key frames of reference
  Understand the Target_UID identifier
Connect NATO Autonomy Stack to simulator
  Requested access to MAVS on GitLab
  Integrate to Neya simulator (based on Unreal Engine)
  Tune performance and perception behavior
  Update sim to allow control of multiple vehicles
Integrate sensor data to tracker and autonomy stack
  Augment simulator to produce images + point clouds
  Create conversion node to topics/messages
Connect Tracker output to NATO Autonomy Stack input
  Modify Global Planner (A*) to take waypoints from subscriber, or
  Create conversion node to map tracker outputs to planner inputs
Obtain trained weights, test, and validate
Current focus is here

## Slide 2: Integrated System
SIMULATOR
Create Goal
(Create_goalkeep.py)
Not Shown: Visualization messages for debug
Object Handler
(Tracker_no_yolo.py)
Segmentation
(DBSCAN.py)
Detection
(yolo.py)
CloudImage
(cloudsubscriber)
Global Planner
(A*)
Local Planner
Control
Perception

## Slide 3
BACKUP SLIDES

## Slide 4: NATO Autonomy Stack (Mississippi State)
SIMULATOR
Global Planner
(A*)
Parameter: waypoint list
Local Planner
Control
avt_341/odometry
nav_msgs::Odometry
Frame: “odom”
avt_341/waypoints
nav_msgs::Path
Frame: “odom”
avt_341/global_path
nav_msgs::Path
Frame: “odom”
avt_341/local_path
nav_msgs::Path
Frame: “odom”
avt_341/cmd_vel
geometry_msgs::Twist
(linear.y = brake)
Perception
avt_341/points
sensor_msgs::PointCloud2
Frame: “odom”
avt_341/occupancy_grid
nav_msgs::OccupancyGrid
Frame: “odom”

## Slide 5: Stereo Camera Tracker System (Aarhus)
SIMULATOR
Parameter: /Target_UID
Create Goal
(Create_goalkeep.py)
/Tracker/move_base_goal
geomety_msgs::PoseStamped
Frame:
Planner
Not Shown: Visualization messages for debug
/Tracker/Object_Tracker/Published_pose
geomety_msgs::PoseStamped
Frame:
/odometry/filtered_map
nav_msgs::Odometry
Frame:
Object Handler
(Tracker_no_yolo.py)
/Tracker/Object_Tracker/Boxes
vision_msgs::Detection2DArray
Frame:
Segmentation
(DBSCAN.py)
/Tracker/Segmentation/Boxes
vision_msgs::Detection2DArray
Frame:
Detection
(yolo.py)
/Tracker/Detection/Boxes
vision_msgs::Detection2DArray
Frame:
/Tracker/Detection/Boxes
vision_msgs::Detection2DArray
Frame:
/zed2/zed_node/left/image_rect_color
sensor_msgs::CompressedImage
Frame:
CloudImage
(cloudsubscriber.py)
/zed2/zed_node/point_cloud/cloud_registered
sensor_msgs::PointCloud2
Frame: